## Slide 1: Communication App: Iteration 3
October 31, 2019 (Halloween)
Laura Kocubinski, Hang Shi, Xi You, Jhuanderson (Joe) Macias, Mikhail (Misha) Chertushkin, Bofeng (Beven) Liu

## Slide 2: Team Roles
Team Member | Role(s)
Laura Kocubinski | Team Leader
Hang Shi | Backup Team Leader Requirement Leader
Xi You | QA Leader
Jhuanderson (Joe) Macias | Design and Implementation Leader
Mikhail (Misha) Chertushkin | Security Leader
Bofeng (Beven) Liu | Configuration Leader

## Slide 3: Requirement Analysis (Iteration 3)
User stories implemented this iteration
  Completed
    Allow user to update their profile (username, email, avatar)
    Allow user to upload an avatar
  In progress
    Display user’s avatar next to sent message
    User’s friends list
    Direct messaging (1:1)
    Display when a user has joined the chat room

## Slide 4: Django Architecture (MTV)
URLs (urls.py)
Views (views.py)
Model (models.py)
Template (<filename>.html)
HTTP Request
Forward request to appropriate view
HTTP Response
Read/ write data

## Slide 5: High-Level File Structure
/communication_app
/communication_app routing.py settings.py urls.py (url mapper) /about /chat /users /direct_messaging admin.py apps.py consumers.py routing.py tests.py urls.py models.py (model) views.py (view) /templates
/chat
template.html (template)

## Slide 6: Bad Smells
Lack of comments
Duplicated code
Front-end not using the vue or the other structure
We have not combined the front-end and back end together
The process of testing in the interaction could not be easy

## Slide 7: Testing Plan and Testing Results
Selenium automation testing
Unit test
  User registration (Django’s UserCreationForm)
  User login
  Selenium
  Main page’s button function or document related checking
System testing
Black box or white box?

## Slide 8: Front-end Black box testing
System process testing follow black-box testing
The test process follow the UI flow diagram

## Slide 9: Process Metrics
Not all team members completed progress report

## Slide 10: Process Improvements
Good practices that we’d like to keep
  GitHub branches working well
Bad practices that we’d like to change
  It’s really hard to evaluate the process as many don’t use GitHub Issue Tracker, PivotalTracker or fill in progress report
Lessons learned
Plans for next iterations
  Emphasis will be on updating front-end and testing
  Focus will not be on implementing new features

## Slide 11: Software Demo